Sprint 2 Scrum Master: Austin G

What went well:

* We have almost all functionality more or less working
* Everyone is taking initiative and doing what needs to be done
* People are explaining what their code does and providing help when needed

What didn't go well:

* We didn’t plan very well
* More tasks are “tracked” in discord rather than in ClickUp
* We didn’t do a whole lot at the beginning of the sprint and then did a ton near the end

Measurement criteria: size of stories completed (story points are listed on each task in our clickup board from sprint planning)

Contribution:

* Jackson - 30%
* Nathan - 20%
* Austin - 25%
* Jacob - 25%