Sprint 3 Scrum Master: Jackson M

What went well:

* The app works for the most part
* A lot of time was put into the app
* Team helped out others that had questions with code

What didn't go well:

* Didn’t communicate which next task would be assigned; some confusion who would take remaining tasks
* We didn’t do very well at executing on our plans and subdividing our work.
* We were probably too lax in how much effort would be needed for this sprint

Measurement criteria: size of stories completed (story points are listed on each task in our clickup board from sprint planning)

Contribution:

* Jackson - 25%
* Nathan - 25%
* Austin - 25%
* Jacob - 25%